**SIMPLE PROJECT PLAN TEMPLATE**

| PROJECT NAME | Shared docs application | | | PROJECT MANAGER | Tal Ben-Zur |
| --- | --- | --- | --- | --- | --- |
| PROJECT DELIVERABLE |  | | | | |
| SCOPE STATEMENT |  | | | | |
| START DATE | 03/11/2022 | END DATE | 17/11/2022 | OVERALL PROGRESS | 0% |

| **AT RISK** | **TASK NAME** | **ASSIGNED TO** | **START  DATE** | **END  DATE** | **DURATION**  in days | **STATUS** |
| --- | --- | --- | --- | --- | --- | --- |
|  | Feature design: Users can register using their email | Ana | 03/11/2022 | 08/11/2022 | 4 |  |
|  | Feature design: Multiple users can edit simultaneously | Tal, Ana, Lior | 03/11/2022 | 08/11/2022 | 4 |  |
|  | Feature design: All active users should see live changes by other users | Lior | 03/11/2022 | 08/11/2022 | 4 |  |
|  | Feature design: Editor - can edit the doc | Tal | 03/11/2022 | 08/11/2022 | 4 |  |
|  | System requirements | Tal, Ana, Lior | 03/11/2022 | 08/11/2022 | 4 | Completed |
|  | System class diagram | Tal, Ana, Lior | 03/11/2022 | 08/11/2022 | 4 | completed |
|  | System manual sketch | Tal, Ana, Lior | 03/11/2022 | 08/11/2022 | 4 | completed |
|  | System user story | Tal, Ana, Lior | 03/11/2022 | 08/11/2022 | 4 | Completed |
|  | System user journey | Tal, Ana, Lior | 03/11/2022 | 08/11/2022 | 4 | Completed |
|  | System design doc | Tal, Ana, Lior | 03/11/2022 | 08/11/2022 | 4 |  |
|  |  |  |  |  |  |  |